## Slide 1: PI 3 Retrospective Output and PI 4 Planning Outbrief
L.J. Perry – RTE
June 19, 2019

## Slide 2: Table of Contents
PI 3
  PI 3 Retrospective
  PI 3 Results
PI 4
  PI 4 Team Objectives and Dependencies
  PI 4 Planning Retrospective

## Slide 3: PI 3 Retrospective
L.J. Perry – RTE
June 19, 2019

## Slide 4: Retrospective on PI 3 Execution
Went Well |  | Could Do Better |  | Start Doing |  | Stop Doing |  | Kudos
Execution Estimation |  | Cross team communication |  | Week between PI’s |  | Saving work until final week |  | Matt Creighton- New Dev Cart
Establishing rules in Rational (pull system) |  | Better service and overall story definition |  | Time management |  |  |  | All SMEs!!
Business involvement |  | Protect the I&P iteration |  | Iteration testing |  |  |  | Debbie Mewes - Rational work
POL role working/Product Backlog |  | Overloading iterations |  | Feature demos at iterations |  |  |  | Katherine Hall - Reporting
Rational reporting |  | CI/CD |  |  |  |  |  | Ute Willmore - Jira tickets
Integrated workflows |  | Shorter Demos |  |  |  |  |  | Core Service devs
Build process |  |  |  |  |  |  |  | Aaron Bustamante
Demo enviroments |  |  |  |  |  |  |  | Lori Anderson
No process changes |  |  |  |  |  |  |  | Joan Shy -Rational clean up for CART
Acceptance in iterations |  |  |  |  |  |  |  | Susan McGlasson & Daniel Roche
 |  |  |  |  |  |  |  | PM and PO time put into preparing demos
PI 3 Increment Retrospective, June 11, 2019

## Slide 5: PI 3 Results
L.J. Perry – RTE
June 19, 2019

## Slide 6: CPDES
PI Objectives | Planned Value | Actual Value
Update ability to manage resource concerns and components | 10 | 10
Build DB to Support CAPP | 10 | 10
Build CAPP UI | 10 | 10
Feature to export CAPP Points (Stretch) | 0 | 0
Total: | 30 | 30
% Achievement 100% |  | 
Build CAPP User Interface
The CAPP interface will provide the ability to export filtered conservation practice point data.
Allow updating of resource concerns (i.e. add, edit, end) based on newly developed resource concern nomenclature
Update CPPE data Steward role to include CAPP features & resource concern management
Update Database and CPDES application to support CAPP
Business Value

## Slide 7: PT Team 1 - PT Stabilization
PI Objectives | Planned Value | Actual Value
Implement Farm Bill program: Complete CSP - Stage II | 10 | 10
Implement Farm Bill program: Complete EQIP - Stage II - organic and FMMI reports push to PI4 | 10 | 7
Implement Farm Bill program: Complete GCI - Stage II & III | 10 | 10
Start CART Integration | 8 | 4
Enhance CD Integration | 8 | 8
Total: | 46 | 39
% Achievement 85% |  | 
Partial land transfer – Grassland conservation initiative
FMMI reconciliation report - Added planed Date and amount
CD Enhancements – Contract Wizard and Toolkit replacement
  Cost Lists - Non State Possessions / Territories
  FA legacy task - add District Conservation role to start work on Rank Application Task
  PSA Agreements Locking & CD Integration
  Task Management Knowledge Share - throughout PI 3
Business Value

## Slide 8: PT Team 2 - FMMI Improvements
PI Objectives | Planned Value | Actual Value
Creation of an Analysis Document detailing findings and recommendations regarding data model support of “All Programs” | 9 | 9
% Achievement 100% |  | 
Business Value

## Slide 9: PT Team 3 - Funds Manager Phase-III
PI Objectives | Planned Value | Actual Value
Create state spending limits | 9 | 9
Create state spending plan (Stretch) | 0 | 4
Display apportionments for EQIP, CSP, AMA, RCPP, ACEP - RCPP and ACEP were pushed to PI4 - CS for Data | 9 | 5
Finish National breakouts | 10 | 10
Total: | 28 | 28
% Achievement 100% |  | 
Business Value

## Slide 10: PT Team 4 - Shore Up
PI Objectives | Planned Value | Actual Value
Creation of a Document containing technical design for 1:N WBS adjustments in ProTracts for contract mods (Look here, there, and everywhere) | 10 | 10
% Achievement 100% |  | 
Business Value

## Slide 11: CART Assessment
PI Objective | Planned Value | Actual Value
Calculating Points For Existing Conditions – Work moved to PI4 to complete | 10 | 0
Display Assessment Results (Stretch) | 0 | 10
Ready For Training On Existing Practices | 10 | 5
Ready For Training On Land Unit Inventory | 10 | 5
Ready For Training On Resource Concern Identification | 10 | 10
Threshold Calculations - (Stretched )– Moved to PI4 | 0 | 
Total: | 40 | 30
% Achievement 75% |  | 
Business Value

## Slide 12: CART Configuration
PI Objective | Planned Value | Actual Value
Analysis & Schema Implementation for Web Service Question | 10 | 10
Multi-Select Questions and Answers | 10 | 10
Pre-Prod Environments Setup | 10 | 10
Program (Ranking) Display Group by Ranking Pools | 10 | 10
Publish Display Group from Config to NPAD | 10 | 10
Resource Concerns Component Points (Updated NRT Schema) | 10 | 10
Set Standard Threshold by Resource Concerns Component (New Display Group Type) | 10 | 10
Total: | 70 | 70
% Achievement 100% |  | 
Business Value

## Slide 13: CART Ranking
PI Objective | Planned Value | Actual Value
National Program Managers may Create & Complete Templates | 10 | 10
State Program Manager may create Ranking Pools & Adjust within Template Constraints | 10 | 10
State Program Managers may view questions from a link display group for Ranking Pools | 10 | 10
State Program Managers will activate Ranking Pools (without linking to a spending plan) | 10 | 10
Total: | 40 | 40
% Achievement 100% |  | 
Business Value

## Slide 14: CD Team Apollo
PI Objective | Planned Value | Actual Value
Add filter capabilities in Event Log | 3 | 3
Add Request ID column in Request List | 5 | 5
Build functionality for Service Center Filter Tool for Service Center Request layer and grid | 8 | 8
Complete load testing of many Service Center requests on map by default service center | 5 | 5
Revise legacy task workflows for FA to meet business logic | 8 | 8
Research improving Task List performance as well as support for the proactive monitoring of the request lifecycle | 4 | 5
Total: | 33 | 34
% Achievement 103% |  | 
Business Value

## Slide 15: CD Team Aries
PI Objective | Planned Value | Actual Value
Auto-update Practice service – to be complete in PI4 iteration 1 | 10 | 0
Edit Schedule CSP | 10 | 10
Generate Conservation Soil Product, and reports | 8 | 6
GIS Tool functionality | 8 | 8
Label and annotation changes | 8 | 8
Load Soils on CD map | 8 | 8
V2R2 Patch - Dell Latitude Tablet Pega Fix | 10 | 10
Total: | 62 | 50
% Achievement 81% |  | 
Business Value

## Slide 16: CD Team Discovery
PI Objective | Planned Value | Actual Value
Allow MSLD-Manage State and Local Data users the ability to access appropriate external Spatial Layers | 10 | 10
Enable MSLD-Manage State and Local Data users password provisioning of external layers | 8 | 8
Enable Tech Support Role to manage spatial layer at the State Level | 7 | 7
Enable users add/create case file for an agreement with no case file | 9 | 9
Enable users to modify applications to associate to Spatial layers | 9 | 9
Epic Enhance UI Header for consistency | 7 | 7
Modify Task lists details with sub-account name as opposed to Fundname | 6 | 7
Objective Enable Users to add assistance notes as needed – Redesign of Add Module UI is needed in PI4 | 8 | 5
Total: | 64 | 62
% Achievement 97% |  | 
Business Value

## Slide 17: CD Team Endeavour
PI Objective | Planned Value | Actual Value
Agreement Items | 10 | 10
Conservation Products – 1155 and 1156 - The 1155/1156 is not displaying the rates with the sub item and we are still working through if this can be added or not in PI4 | 10 | 9
Document Management – Soil Maps | 10 | 10
Total: | 30 | 29
% Achievement 97% |  | 
Business Value

## Slide 18: CD Team Enterprise
PI Objective | Planned Value | Actual Value
CART – CD Integration Features –Add a create full extent button as a create option in the Practice Editor Toolbar that is available when the user selects a "Draft" status practice | 10 | 10
CART – CD Integration Features –Allow CART to add "Draft" practices to Alternative status plans | 8 | 8
CART – CD Integration Features –Update the Add/Remove land unit tool to not allow land units to be added or removed once a Practice Schedule (plan) is locked because of a CART assessment – Moved to PI4 | 8 | 0
CART – CD Integration Features –Update the Practice Editor to enable the create tools if a "Draft" practice is selected | 10 | 10
CART – CD Integration Features –Update the Practice Editor to not allow practices that have already been associated to the lands in the plan to be added or removed from a locked plan | 10 | 10
CART – CD Integration Features –Update the Practice Editor to not allow practices to be moved from one land unit to another from a locked Practice Schedule (plan) – moved to PI4 | 10 | 0
CART – CD Integration Features –Update the tree view to show "Draft" status practices on Alternative Status Practice Schedules (Plans) | 8 | 8
Editing a practice associated to a contract - to be completed in PI4 iteration 2 | 10 | 0
GIS Tools - Complete Buffer tool | 8 | 8
Total: | 82 | 54
% Achievement 66% |  | 
Business Value

## Slide 19: CD Team Orion
PI Objective | Planned Value | Actual Value
Establish NPAD as the sole source of cost lists for consumers | 7 | 7
Permit users to limit searches to Cases Files or Agreements associated with Dates that are NULL. | 7 | 8
Permit users to search for Case Files having pending Agreement Items. | 8 | 8
Permit users to select for Case Files having one or more Practice Schedules that are Approved or Not Approved. | 8 | 8
Prevent generation of orphans | 9 | 10
Provide improvements in user experience for cost lists | 7 | 7
Provide Understanding for CD Users for Preferences. Jurisdictions and Roles | 6 | 6
Upload documents for deleted Case Files. | 6 | 6
Total: | 58 | 60
% Achievement 103% |  | 
Business Value

## Slide 20: PI 3 Objectives – Conservation ART Program-wide
Conservation ART Program Wide – PI 3 | Business Value | 
 | Planned Value | Actual Value
CPDES | 30 | 30
PT Team 1 - PT Stabilization | 46 | 39
PT Team 2 - FMMI Improvements | 9 | 9
PT Team 3 - Funds Manager Phase-III | 28 | 28
PT Team 4 - Shore Up | 10 | 10
CART Assessment | 40 | 30
CART Configuration | 70 | 70
CART Ranking | 40 | 40
CD Team Apollo | 33 | 34
CD Team Aries | 62 | 50
CD Team Discovery | 64 | 62
CD Team Endeavour | 30 | 29
CD Team Enterprise | 82 | 54
CD Team Orion | 58 | 60
Total: | 602 | 545
% Achievement 91% |  | 

## Slide 21: PI 4 Plan -Team Objectives and Dependencies
L.J. Perry – RTE
June 19, 2019

## Slide 22: HELC/WC – Sri Nutalapati
Committed Objectives | Planned Value
Roles & Entitlements : To ensure the appropriate staff with Job approval authority are actually managing the work. | 10
Appeals: To manage workload regarding servicing the appeals. To minimize the time an appeal gets closed and to comply with the regulatory timeline requirements | 10
Reports: To allow states to manage workload in terms of resource allocation and managing requests or appeals. To allow national office to report on progress and timeliness | 9
Risks | Dependencies
 | Data Access layer
Highly Erodible Land and Wetlands Compliance tool

## Slide 23: CPDES - Sri Nutalapati
Conservation Practices Data Entry System
Committed Objectives | Planned Value
Incorporate ability for easements to utilize CPDES capabilities (Features 1 & 2) | 10
Add capability to create and use additional practice types for future business uses (Features 1 & 2) | 10
Add ability for the business to export conservation assistance practice points into a data table for review and quality assurance purposes (Feature 3) | 8
Improve the ability for CPDES users to manage CAPP data more efficiently (Features 4 & 5) | 8
Expand the ability to create resource concern associations for CStwP enhancements and bundles and new practice types (Feature 6) (Stretch) | 0
Risks | Dependencies
The estimates and planning is at high level, there is some uncertainty involved in them. More stories may be identified as we get more details. – Accepted at plan review | CD will need to be able to recognize new practice types

## Slide 24: Apollo – Jason Schmidt
Requests, task mitigation, and task flows in CD
Committed Objectives | Planned Value
Resource concerns domain data in request user interfaces is valid | 5
Complete orphan tasks self-healing regression testing and support the testing infrastructure | 7
Fix all Conservation Desktop major, critical, blocker defects before release. | 10
STRETCH - Revise pre-approved application, application pre-approved, and rank application tasks to support CART selection tool integration and prevent orphan tasks | 0
Risks | Dependencies
Unstable environment (CD-int.dev) creates issues for orphan task testing – Owned by Brian Bode at plan review | Stories 38361 & 38362 – PT 1 pre-approved task services

## Slide 25: Discovery – Jason Schmidt
Geospatial layers for state & local data
Committed Objectives | Planned Value
Fix all Major, Critical, or Blocker defects from all sources before end of release | 10
Implement business rules in CD for CART geospatial layers for this deployment | 10
Risks | Dependencies
All were mitigated by team | None identified

## Slide 26: Aries – Mindy Lenderink
CD/TA – PEGA and JavaScript
Committed Objectives | Planned Value
Fix all Major, Critical, and Blocker defects from all sources before end of release to improve customer experience | 10
Complete CART integration with CD to include business rules for when practice schedules can be edited when associated to a CART assessment – Features 35154, 35156, 35157 | 9
Complete testing for PI3 features | 8
Spend 15% of our time working on architectural enablers | 8
Complete 508 compliance work to assist the CART team | 10
Risks | Dependencies
 | Need CART assessment of status to know if a schedule is locked so we can complete CART Feature 35154 – CART team is aware of this need
 | Need Data Access Layer stories – 37132, 38204, 38226 – to be completed for CART integration Feature 35154 and 35156 – The stories are scheduled by Atlantis team

## Slide 27: Enterprise – Mindy Lenderink
CD/TA – JavaScript
Committed Objectives | Planned Value
Fix all Major, Critical, and Blocker defects from all sources before end of release to improve customer experience | 10
Complete ProTracts work to support edit of practices while contract is in modification – Feature 20366 and Story 12458 | 10
Create ability to use FSA Admin Lookup table during tract lookup for CLUs and change the county dropdown list of counties to use the counties in extent based drop down queries | 10
Complete CART integration with CD to include business rules for when practice schedules can be edited when associated to a CART assessment – Feature 35154 | 9
Complete testing for PI3 features | 8
Spend 15% of our time working on architectural enablers | 8

## Slide 28: Enterprise – Mindy Lenderink
CD/TA – JavaScript
Risks | Dependencies
Defect arrival rate could saturate capacity | Need CART assessment of status to know if a schedule is locked so we can complete CART Feature 35154 – CART team is aware of this need
 | Need PT1 to complete work so we can complete our ProTracts Feature 20366 and Story 12458 – PT1 team is aware of this need
 | Need Data Access Layer stories – 37132, 38204, 38226 – to be completed for CART integration Feature 35154 and 35156 – The stories are scheduled by Atlantis team
 | Need Data Access Layer story complete for FSA Admin work – Atlantis team working this in to their plan. They will try for Iteration 1.

## Slide 29: Orion – Katrina Starkweather
Advanced Search
Committed Objectives | Planned Value
Treat and remove all identified defects so our customer can use CD without issue. | 9
Deliver a working product by completing our testing of PI3 stories. | 9
Devote 15% of our work to enablers to support efficient development and delivery of future business requirements. | 8
Provide the capability for a State Program Manager or Approving Official to select ranking pools for funding. | 10
Cleanup orphan tasks that are present in Production | 9
Risks | Dependencies
 | Team Atlantis work related to Selection Tool service calls #38366; #38359; #38558
 | PT1 work related to Selection Tool service calls #38353, 38362, 38370, 38368, 38364, 38361

## Slide 30: Endeavour – Katrina Starkweather
Select Agreements and Create/Edit Agreement Items
Committed Objectives | Planned Value
Resolve all major and critical defects so that our customer can use CD without issue. | 9
Provide the capability for a State Program Manager or Approving Official to select CART Assessment IDs from ranking pools for funding. | 10
Provide the ability for planners to submit agreement items from the selected practices that have been assessed and ranked in CART in order to obligate funds for our customers. | 10
Deliver a working product by completing our testing of PI3 stories. | 8
Devote 15% of our work to enablers to support efficient development and delivery of future business requirements. | 8
Risks | Dependencies
 | CART must complete Ranking Pool and association to practice in order for the Endeavour to complete the selection assessment tool.
 | PT3 Fund Manager needs to complete allocation of ranking pool with CART Assessment ID in order for the Endeavour to complete the selection assessment tool.
 | CART must provide status of “submitted or completed” in order to complete the selection tool work.

## Slide 31: CART Assessment – Joan Shy
Land Unit Inventory, Resource Concerns, Resource Inventory, Existing Practices, Planned Practices
Committed Objective | Planned Value
1) Resource Inventory required questions | 10
2) Land Unit Inventory Survey | 10
3) Change Land use for Assessment | 10
4) Stored Procedures for Point Calculations | 10
Risks | Dependencies

## Slide 32: CART Configuration – Gregg Walters
Provides the underlying framework used by CART Assessment and Ranking
Committed Objectives | Planned Value
Use CD-configured geospatial data to resolve answers to configured questions, geoprocessing. (36264, 38233) | 10
Calculate dynamic thresholds using various geospatial services . (36221, 38248, 36679) | 10
Improve publishing rules and reuse of display groups (both as the entire group and as a portion ) for added efficiency. (37171) | 10
Access web services for various geospatial processing to resolve from external data services such as SDA and Conservation Resources. (36221, 38248, 36679) | 10
Provide remediation of UAT defects. | 7
Provide predefined question choices for efficiency and integrity. (38233) | 8
Risks | Dependencies
None | Soil Data Access -- 29865 NGCE Geo Portal -- 38233 Conservation Resources (CSU Web Services) -- 38248

## Slide 33: CART Ranking - Joan Shy
Create National Ranking Templates, Configure State Ranking Pools, Determine Applicable Ranking Pools for an Assessed Practice Schedule, and Calculate Ranking Scores for Assessed Practice Schedules
Committed Objective | Planned Value
1) Integrate 508(compliant) | 8
2) Determining applicable Ranking Pools for an Assessed Practice Schedule | 10
3) Complete Ranking and Calculate Score for Assessed Practice Schedules and Submit for Selection Review | 10
Risks | Dependencies
None | None

## Slide 34: PT1 - Mark Andre
Farm Bill
Committed Objectives | Planned Value
EQIP Stewardship Contracts | 10
Advance Payment Module | 10
ACEP-ALE Easements (Stage I) - add the ability to enter Parcel Contract applications and link to parent Program Agreement | 10
EQIP ‘Classic’ Contracts (Stretch) | 
CSP Annual Payment and Contract limits | 10
Support CART integration | 10
Support CD (Toolkit replacement, Contract Wizard, Edit Practices) | 8
Risks | Dependencies
 | CART ranking to be available via service call

## Slide 35: PT-3 Funds Manager - Chandu Maru
Budgeting program dollars
Committed Objectives | Planned Value
Complete Spending Plans | 10
Manage of Funds | 9
Complete Integration with CART including PT Integration Points | 8
Risks | Dependencies
For PT3 to make connection, we will need to see the filter and the ranking pool of the selected plan – Mitigated at the review | CART Integration (37206, 37207) ProTracts Integration (38374) Core Services (31791, 31792, 35406, 35407, 35409,35410, 35487, 35547, 35548, 35549, 35572, 35573, 35577, 38000, 38005, 38018, 38320, 38340)

## Slide 36: Team Atlantis – Chandu Maru
Manage Common Services for all Scrum Teams on the Release Train
Committed Objectives | Planned Value
Implement CART, HELC/WC, CD and PT3 user stories | 10
Implement more unit case coverage and execute during our builds | 9
Improve health check coverage | 8
Implement component mapping to dependencies | 7
Help Manage zRoles common services | 7
Risks | Dependencies

## Slide 37: PI 4 Planning Retrospective
L.J. Perry – RTE
June 19, 2019

## Slide 38: Planning Retrospective PI 4
 | Went Well |  | Do Better |  | Kudos
 | Draft review |  | Communication prior to planning |  | Management team
 | Staffing Improvements |  | Better notice |  | Art Leadership Team (A-Team)
 | Active risk management |  | A/C in meeting room |  | Shekhar
 | Business participation |  | Approved features Road Map |  | PT4 team
 | Travel |  | Program board Scum of Scum Room |  | Anthony and Sindhu
 | Adaptation |  | Room setup & communication |  | Atlantis Team
 | Prep |  | Breaks |  | Dipesh
 | 3 days!! |  | Formal discussion UT User Doc Consistency |  | Tania!
 |  |  | Guesses at defects estimates |  | Joan
 |  |  |  |  | Xiomara
 |  |  |  |  | Kristie
 |  |  |  |  | Aaron L
 |  |  |  |  | CPDES team
 |  |  |  |  | Adam
 |  |  |  |  | Carey
PI 4 Planning Retrospective, June 13, 2019